## Slide 1: Scrum-Agile at ChadaTech Lessons Learned
CS 250: Software Development Lifecycle
Phillip Wesley

## Slide 2: The Scrum Team
Product Owner
Developers
Scrum Master
Represents the customer and product vision
Prioritizes the Product Backlog
Keeps the team focused on delivering value
Turn Product Backlog items into working software
Design, build, and test each increment
Adapt their work as requirements change
Supports the team in using Scrum effectively
Helps remove roadblocks
Encourages communication and continuous improvement
(Malmstadt, 2024)

## Slide 3: Agile Through the SDLC
Agile does not eliminate the stages of the SDLC. It repeats them in smaller cycles so feedback can influence what happens next (Mishra & Alzoubi, 2023).
Requirements are refined as the product develops.
Development and testing happen throughout the project.
Feedback from one increment helps shape the next.
Plan ↓ Design ↓ Develop ↓ Test ↓ Review ↓ Repeat

## Slide 4: SNHU Travel Put Agile to the Test
Original Direction - Traditional travel application
Customer Change - Shift toward wellness and detox travel
Scrum Response - Reprioritize the backlog Preserve useful development Adapt the next increment
Result - The project changed direction without starting over.

## Slide 5: Agile vs. Waterfall
Scrum-Agile | Waterfall
Iterative development | Sequential development
Welcomes changing requirements | Works best with stable requirements
Frequent customer feedback | Requirements established earlier
Testing throughout development | Testing occurs later in the sequence
Flexible scope and priorities | More predictable structure
For SNHU Travel, Agile made it possible to respond to changing requirements without starting over. The best development approach depends on the needs and constraints of the project (Thesing et al., 2021).

## Slide 6: Which Approach Should ChadaTech Use?
Scrum-Agile fits when: Requirements may change Customer feedback is important Teams can collaborate frequently
Waterfall fits when: Requirements are stable and well-defined Strict documentation or regulatory controls matter Scope, schedule, and deliverables need to be established early
(Lishner & Shtub, 2023)
The right methodology depends on the project, not a company-wide preference for one approach

## Slide 7: Recommendation:
Expand Scrum-Agile at ChadaTech, but choose methodology based on the needs of each project rather than forcing every project into the same model.

## Slide 8: References
Lishner, I., & Shtub, A. (2023). Enhancing strategic planning of projects: Selecting the right product development methodology. Information, 14(12), 632. https://doi.org/10.3390/info14120632
Malmstadt, J. (2024, May 17). How do Scrum roles drive team success? Scrum.org. https://www.scrum.org/resources/blog/how-do-scrum-roles-drive-team-success
Mishra, A., & Alzoubi, Y. I. (2023). Structured software development versus agile software development: A comparative analysis. International Journal of System Assurance Engineering and Management, 14, 1504–1522. https://doi.org/10.1007/s13198-023-01958-5
Thesing, T., Feldmann, C., & Burchardt, M. (2021). Agile versus waterfall project management: Decision model for selecting the appropriate approach to a project. Procedia Computer Science, 181, 746–756. https://doi.org/10.1016/j.procs.2021.01.227